EV Charging Platform

Product & Technical Specification — v1.0

iOS · Android · Web  —  Driver app, Operator dashboard, Fleet module

## Document purpose

This spec turns the product guide into an execution-ready plan: scope, contracts, data model, and a build sequence a team can start against without further discovery. It assumes three client codebases (native iOS, native Android, Next.js web) against one backend.

# 1. Executive summary

A charging platform serving six roles across three surfaces. The wedge is trust: a per-connector reliability score and guaranteed-charge insurance, shippable from data already produced by OCPP session events. Everything else — V2G, microgrids, AI routing — sequences in after the core loop (find → charge → pay) is reliable at scale.

| Metric | Target | Notes |
| --- | --- | --- |
| Charge start latency | < 3s from tap to RemoteStartTransaction ack | p95, includes OCPP round-trip |
| Live session update lag | < 5s | MeterValues → app UI |
| API availability | 99.9% monthly | excludes scheduled maintenance windows |
| Payment capture success | > 99.5% | PSP-hosted fields, no raw PAN in our systems |
| Station status staleness | < 30s | StatusNotification-driven, Redis-backed |

# 2. Users & permission model

Six roles, one permission matrix — enforced server-side via RBAC claims in the auth token, never trusted from client state.

| Role | Scope | Key permissions |
| --- | --- | --- |
| Driver | Own sessions, payments, vehicles | start/stop, pay, manage own account |
| Fleet driver | Assigned vehicle only | start/stop; billing auto-routes to company |
| Fleet manager | All vehicles/drivers in their company | roster mgmt, policy rules, cost export |
| Station admin | Own stations/connectors | pricing, inventory, analytics, tickets |
| Support/technician | Sessions/stations tied to open tickets | remote reset, dispatch, ticket close |
| Super admin | All operators | onboarding, suspension, global config |

# 3. System architecture

Three clients, one API gateway, an OCPP Central System as a first-class service (not bolted onto the REST API), and an event backbone decoupling session events from billing/notifications/analytics.

| Layer | Choice | Rationale |
| --- | --- | --- |
| iOS | Swift + SwiftUI | native BLE/NFC for RFID tap-to-charge, background location, push |
| Android | Kotlin + Jetpack Compose | same rationale; larger EV driver share in most regions |
| Web | Next.js + TypeScript | SSR for station-search SEO; shared components across driver-web + dashboards |
| Backend API | NestJS (Node) or Spring Boot (Java) | mature OCPP libraries in both ecosystems |
| Realtime | OCPP 1.6J/2.0.1 over WebSocket + MQTT | chargers speak OCPP; MQTT for IoT telemetry fan-out |
| Database | PostgreSQL + Redis | relational integrity for billing; Redis for live station state |
| Message queue | Kafka or RabbitMQ | decouples session events from billing/notifications/analytics |
| Payments | Stripe / Razorpay / PayU | PSP owns PCI scope — never touch raw card data |
| Maps | Google Maps Platform or Mapbox | discovery + route planning |
| Infra | AWS/GCP, Docker + Kubernetes/ECS | scale API and WebSocket layers independently |
| Auth | OAuth2/OIDC — Auth0 or Keycloak | social + email/password + corporate SSO for fleets |

## 3.1 OCPP Central System — the component most teams underbuild

Physical chargers do not call your REST API. They speak OCPP over a persistent WebSocket to a Central System component your backend owns:

- Accepts BootNotification when a station comes online

- Sends RemoteStartTransaction / RemoteStopTransaction — this is what the app's "Start charging" button actually triggers

- Receives MeterValues periodically during a session — the live kWh/cost readout

- Receives StatusNotification for connector state changes (available/occupied/faulted)

Evaluate an open-source Central System (e.g. SteVe) before building one from scratch. Hardware vendors (ABB, Wallbox, ChargePoint hardware) generally support OCPP, but not identically — budget integration-testing time per vendor.

# 4. Core data model

| Entity | Key fields |
| --- | --- |
| User | id, name, email, phone, role, payment_methods, rfid_card_id |
| Vehicle | id, user_id (nullable if fleet-owned), make, model, connector_type, battery_capacity_kwh |
| Station | id, operator_id, name, address, lat/lng, status |
| Connector | id, station_id, type (CCS/CHAdeMO/Type2/NACS), power_kw, status |
| Session | id, user_id, connector_id, vehicle_id, start_time, end_time, energy_kwh, cost, status |
| Tariff | id, operator_id, pricing_model, rate, time_of_day_rules |
| Reservation | id, user_id, connector_id, start_time, expiry_time, status |
| Payment | id, session_id, amount, method, status, invoice_id |
| Fleet / FleetVehicle / FleetDriver | links companies to vehicles and drivers |
| MaintenanceTicket | id, station_id, connector_id, issue, status, assigned_to |

Full DDL is provided separately as schema.sql; OpenAPI contract as api-spec.yaml.

# 5. Non-functional requirements (the FAANG-level bar)

## 5.1 Reliability

- A dropped WebSocket to a charger mid-session must never corrupt billing — reconcile session state from MeterValues history, not from live connection state alone

- Every RemoteStartTransaction call is idempotent (client-generated idempotency key) — a retried tap must not double-start a session

- Define explicit UX for a station that is physically online but has lost backend connectivity — don't let the app silently show stale 'available'

## 5.2 Security & compliance

- PCI-DSS scope minimized: PSP-hosted fields/SDKs in all three clients, raw card data never touches our servers

- RBAC enforced server-side from signed JWT claims; client-side role checks are UX only, never authorization

- Rate limiting and anomaly detection on RemoteStartTransaction to prevent charge-fraud (starting sessions on stolen RFID/QR)

## 5.3 Observability

- Distributed tracing across REST API → Kafka → OCPP Central System, correlated by session_id

- SLO dashboards per layer (API, WebSocket, PSP webhook latency) with automated paging on burn-rate, not just static thresholds

## 5.4 Scalability

- API and WebSocket layers scale independently — a WebSocket fleet spike (mass BootNotification after a power outage) must not degrade REST latency

- Station availability reads served from Redis, never hitting Postgres on the hot path

# 6. Build phases

| Phase | Duration | Scope |
| --- | --- | --- |
| 0 — Foundations | 4–6 wks | architecture finalization, OCPP Central System spike/vendor eval, auth, core data model, CI/CD for 3 codebases |
| 1 — MVP driver app | 10–14 wks | station search + map, single-connector start/stop via pilot station, payment integration, basic history |
| 2 — Operator dashboard | 6–8 wks, overlaps Phase 1 | station management, live status, tariffs, basic analytics |
| 3 — Scale features | ongoing | reservations, route planning, fleet module, loyalty pricing, multi-operator marketplace |

# 7. Differentiation roadmap

None of these are secret — dynamic pricing, V2G, and AI demand forecasting are active 2026 industry directions. The advantage is sequencing them coherently instead of scattering across point solutions.

## Wedge — ship inside Phase 1–2

- Per-connector reliability score + guaranteed-charge insurance: attacks the industry's biggest unsolved trust problem, buildable from data already collected (MeterValues, StatusNotification history)

## Phase 3 additions

- Battery health-aware charging, predictive slot availability, carbon-timed charging — improve as session data accumulates

## Phase 4+ (hardware/partner dependent)

- V2G/V2H marketplace, community microgrid mode, local business partnerships

# 8. Key risks

| Risk | Mitigation |
| --- | --- |
| Hardware variability across OCPP vendors | Budget integration-testing time per vendor; don't assume spec compliance = behavioral compliance |
| Payment compliance | PSP-hosted fields/SDKs everywhere; never expand PCI scope |
| Real-time reliability | Reconcile billing from MeterValues history, not live connection state |
| Offline-but-online stations | Explicit UX decision required — treat as a first-class state, not an edge case |